MERN Stack Assignment

Full-Stack Developer Role — Execution Workflow Document

| Time Limit 48 Hours | Stack MongoDB, Express, React, Node.js | Deliverables GitHub Repo + Loom Video |
| --- | --- | --- |

# Overview

This document outlines a structured, step-by-step execution plan to complete the MERN full-stack assignment within 48 hours. The plan is divided into 5 phases, each with clear tasks, sub-steps, and time estimates. Follow the phases in order for the smoothest path to a complete, well-structured submission.

Key evaluation criteria - Code quality & clean folder structure (routes/, models/, controllers/, middleware/) - API design — all endpoints must work correctly with proper status codes - Frontend usability — clean UI, auth flow, bookmark toggle - Authentication & state management via React Context API - Multiple meaningful Git commits (single-commit repos are auto-rejected) - Loom video: 5–10 minutes explaining your approach and decisions

| Phase 1 | Project Setup & Folder Structure |
| --- | --- |

Estimated time: 2 hours  |  Day 1, Hours 0–2

Start here before writing any feature code. A clean repo and proper structure from the beginning prevents refactoring later and signals professionalism to reviewers.

| 1.1 | Create GitHub Repository - Create a new public GitHub repo with a meaningful name (e.g., hn-mern-app) - Clone it locally and make your FIRST commit with just the folder structure - This first commit establishes your commit history — critical for evaluation |
| --- | --- |
| 1.2 | Set up backend folder structure - backend/ — root for the Node/Express server - backend/routes/ — all Express route files - backend/models/ — Mongoose models (User, Story) - backend/controllers/ — business logic functions - backend/middleware/ — auth middleware (JWT verification) - backend/config/ — database connection file - backend/scraper/ — HackerNews scraper module |
| 1.3 | Set up frontend folder structure - Bootstrap with Vite (recommended) or Create React App: npm create vite@latest frontend - frontend/src/context/ — AuthContext.jsx - frontend/src/pages/ — Login.jsx, Register.jsx, Home.jsx, Bookmarks.jsx - frontend/src/components/ — StoryCard.jsx, Navbar.jsx, ProtectedRoute.jsx - frontend/src/api/ — axios.js (base API config with interceptors) |
| 1.4 | Configure environment & dependencies - Backend: npm install express mongoose jsonwebtoken bcryptjs dotenv axios cheerio cors - Frontend: npm install axios react-router-dom - Create backend/.env with: MONGO_URI, JWT_SECRET, PORT - Create .env.example with placeholder values (commit this, NOT .env) - Add .env to .gitignore immediately — never commit secrets |

Commit checkpoint - Commit: 'chore: initialize project structure and dependencies' - Push to GitHub before moving to Phase 2

| Phase 2 | Backend — Node.js + Express |
| --- | --- |

Estimated time: 6 hours  |  Day 1, Hours 2–8

Build the backend in this order: database connection → models → auth → story routes → middleware. Getting auth working first means you can test protected endpoints as you build them.

## 2.1  Database Connection

| DB | Connect to MongoDB Atlas - Create a free MongoDB Atlas cluster at mongodb.com/atlas - Whitelist your IP (or 0.0.0.0/0 for development) - Copy the connection string into MONGO_URI in your .env file - Write backend/config/db.js using mongoose.connect() with async/await error handling - Call connectDB() at the top of server.js before starting the Express app |
| --- | --- |

## 2.2  Mongoose Models

| M1 | User model — backend/models/User.js - Fields: name (String, required), email (String, required, unique), password (String, required) - bookmarks: [{ type: mongoose.Schema.Types.ObjectId, ref: 'Story' }] - createdAt: { type: Date, default: Date.now } |
| --- | --- |
| M2 | Story model — backend/models/Story.js - Fields: title (String, required), url (String), points (Number, default: 0) - author (String), postedAt (String), scrapedAt (Date, default: Date.now) - Add a unique index on url to prevent duplicate stories from re-scraping |

## 2.3  Authentication Routes & Middleware

| A1 | POST /api/auth/register - Validate that email is not already in use — return 400 if duplicate - Hash password with bcryptjs: bcrypt.hash(password, 10) - Save new User document to MongoDB - Return a signed JWT: jwt.sign({ id: user._id }, JWT_SECRET, { expiresIn: '7d' }) |
| --- | --- |
| A2 | POST /api/auth/login - Find user by email — return 400 'Invalid credentials' if not found (don't reveal which field failed) - Compare password with bcrypt.compare(password, user.password) - Return JWT token and user object (omit password field from response) |
| A3 | Auth middleware — backend/middleware/auth.js - Extract token from Authorization header: req.headers.authorization?.split(' ')[1] - Verify with jwt.verify(token, JWT_SECRET) — catch errors and return 401 - Attach decoded user id to req.user — pass to next() - Apply this middleware to all protected routes (POST /bookmark) |

## 2.4  Story Routes

All story API endpoints:

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/stories | All stories sorted by points desc (supports ?page=1&limit=10) |
| GET | /api/stories/:id | Single story by MongoDB ObjectId |
| POST | /api/stories/:id/bookmark | Toggle bookmark — auth required |
| POST | /api/scrape | Manually trigger the HackerNews scraper |

| S1 | GET /api/stories — getStories controller - const { page = 1, limit = 10 } = req.query — parse pagination params - Story.find().sort({ points: -1 }).skip((page-1)*limit).limit(Number(limit)) - Return { stories, totalCount, page, totalPages } for bonus pagination support |
| --- | --- |
| S2 | GET /api/stories/:id — getStory controller - Story.findById(req.params.id) — handle invalid ObjectId with try/catch - Return 404 with a clear message if story not found |
| S3 | POST /api/stories/:id/bookmark — toggleBookmark controller - Protect with auth middleware - Find user by req.user.id - Check if story ID already in user.bookmarks array - If present: remove with $pull. If absent: add with $push — return updated bookmarks array - Return { bookmarked: true/false, bookmarks: [...] } |

Commit checkpoint - Commit: 'feat: add User and Story models' - Commit: 'feat: implement JWT auth — register and login endpoints' - Commit: 'feat: add story routes — list, single, and bookmark toggle'

| Phase 3 | Web Scraper — Hacker News |
| --- | --- |

Estimated time: 3 hours  |  Day 1, Hours 8–11

Use axios + cheerio — no need for Puppeteer since Hacker News renders static HTML. The scraper must run automatically when the server starts AND be manually triggerable via the POST /api/scrape endpoint.

| 3.1 | Install and set up scraper dependencies - axios is already installed — add cheerio: npm install cheerio - Create backend/scraper/hnScraper.js as the main scraper module |
| --- | --- |
| 3.2 | Write the scraper function - Fetch https://news.ycombinator.com using axios.get() - Load HTML into cheerio: const $ = cheerio.load(response.data) - Select story rows with .athing — iterate over the first 10 - Extract title: .titleline > a — get text and href - Find the corresponding .subtext row (next sibling) for points, author, postedAt - Points: .score element text (parse integer, default 0 if missing) - Author: .hnuser element text - Posted time: .age element's title attribute or text content |
| 3.3 | Save to MongoDB with upsert - For each story: Story.findOneAndUpdate({ url: story.url }, story, { upsert: true, new: true }) - Upsert prevents duplicate entries when the scraper runs multiple times - Return the count of upserted/updated stories for the API response |
| 3.4 | Wire scraper to server start and POST endpoint - In server.js, after connectDB(): call scrapeHackerNews() wrapped in a try/catch - In routes/scrapeRoutes.js: POST /api/scrape calls the same scraper and returns { success, count } - Log scraping results to console with timestamps for easy debugging |

Commit checkpoint - Commit: 'feat: add HackerNews scraper with auto-run on server start' - Commit: 'feat: expose POST /api/scrape for manual trigger'

| Phase 4 | Frontend — React |
| --- | --- |

Estimated time: 8 hours  |  Day 2, Hours 0–8

Build in this exact order: API config → AuthContext → Login/Register → Stories list → Bookmark toggle → Protected route → Bookmarks page. Each layer depends on the one before it.

## 4.1  Axios Base Configuration

| 4.1 | frontend/src/api/axios.js — centralized API client - Create axios instance with baseURL: import.meta.env.VITE_API_URL ¦¦ 'http://localhost:5000' - Add a request interceptor that reads the JWT from localStorage and attaches Authorization: Bearer <token> header - All components import from this file — never hardcode the API URL anywhere else |
| --- | --- |

## 4.2  Auth Context

| 4.2 | frontend/src/context/AuthContext.jsx - Create AuthContext with createContext() and export useAuth() custom hook - State: user (object), token (string), loading (boolean) - login(email, password): POST /api/auth/login → store token in localStorage → set user/token state - register(name, email, password): POST /api/auth/register → same as login flow - logout(): clear localStorage → reset state to null - On mount: check localStorage for existing token → validate or clear it - Wrap entire app in <AuthProvider> in main.jsx |
| --- | --- |

## 4.3  Auth Pages

| L1 | Register page — /register - Form: name, email, password inputs with controlled state - On submit: call register() from useAuth() — redirect to / on success - Show error messages below the form on failure - Link to /login for existing users |
| --- | --- |
| L2 | Login page — /login - Form: email, password inputs - On submit: call login() from useAuth() — redirect to / on success - Show error message on failed login - Link to /register for new users |

## 4.4  Stories List & Story Card

| 4.4 | Home page — / (stories list) - On mount: GET /api/stories — store in local state - Map over stories → render <StoryCard> component for each - StoryCard displays: title (linked to URL), points, author, postedAt - Bookmark button: heart/star icon — filled if bookmarked, outline if not - On bookmark click: POST /api/stories/:id/bookmark — update local state immediately (optimistic UI) - If not logged in: bookmark click redirects to /login - Bonus: add page number state + Prev/Next buttons for pagination |
| --- | --- |

## 4.5  Protected Route & Bookmarks Page

| PR | ProtectedRoute.jsx — HOC wrapper - Use useAuth() to check if user is authenticated - If not: return <Navigate to='/login' replace /> — do not render children - If yes: return children (render the protected page normally) |
| --- | --- |
| BM | Bookmarks page — /bookmarks (protected) - Wrap in <ProtectedRoute> in the router config - Fetch GET /api/stories — filter only stories that user has bookmarked - Or maintain bookmark state in AuthContext and filter client-side - Empty state: show friendly message 'No bookmarks yet' with link to browse stories |

## 4.6  Routing & Navbar

| 4.6 | App router setup in App.jsx - Use react-router-dom v6 with <BrowserRouter>, <Routes>, <Route> - Routes: / (Home), /login, /register, /bookmarks (protected) - Navbar: show logo/title, Stories link, Bookmarks link (if logged in), Login/Logout button - Logout button calls logout() from useAuth() and redirects to /login |
| --- | --- |

Commit checkpoint - Commit: 'feat: add AuthContext with login, register, logout' - Commit: 'feat: add Login and Register pages with form validation' - Commit: 'feat: add stories list with StoryCard component' - Commit: 'feat: implement bookmark toggle with optimistic UI' - Commit: 'feat: add protected Bookmarks page and ProtectedRoute HOC'

| Phase 5 | Polish, README & Submission |
| --- | --- |

Estimated time: 4 hours  |  Day 2, Hours 8–12

The final phase covers documentation, optional deployment, and recording the Loom walkthrough. A well-written README and a clear video are as important as the code itself.

## 5.1  Code Review Checklist

Before writing the README, do a full pass through the codebase:

- No hardcoded values — all secrets/URLs in .env or environment variables

- No unused imports, dead code, or commented-out blocks

- All API errors handled with appropriate status codes (400, 401, 404, 500)

- Folder structure matches: routes/, models/, controllers/, middleware/

- CORS configured on backend for frontend URL

- JWT is not stored anywhere except localStorage (no hardcoded tokens)

- Scraper runs on server start and POST /api/scrape both work

- Multiple meaningful Git commits exist with clear messages

## 5.2  Write README.md

| 5.2 | README.md must include all of the following - Project title and short description (1–2 sentences) - Tech stack listed: MongoDB, Express, React, Node.js, Cheerio, JWT - Prerequisites: Node.js v18+, npm, MongoDB Atlas account - Setup instructions: git clone → npm install (backend) → npm install (frontend) - Environment variables table: variable name, description, example value for each - How to run locally: start backend (npm run dev), start frontend (npm run dev) - API endpoints table: method, route, auth required, description - Live URL if deployed (bonus) - Loom video link |
| --- | --- |

## 5.3  Deployment (Bonus)

| BE | Backend — deploy to Render or Railway - Push code to GitHub (already done) - Create a new Web Service on Render — connect your GitHub repo - Set root directory to backend/, build command: npm install, start command: node server.js - Add environment variables: MONGO_URI, JWT_SECRET, PORT in the Render dashboard - Note the deployed URL (e.g. https://your-app.onrender.com) |
| --- | --- |
| FE | Frontend — deploy to Vercel - Connect frontend/ folder to Vercel via GitHub - Set environment variable VITE_API_URL to your Render backend URL - Vercel auto-deploys on every push to main branch - Test the live URL end-to-end before submitting |

## 5.4  Loom Video Walkthrough (5–10 minutes)

| 5.4 | What to cover in your Loom recording - Start with a 30-second overview of what you built and the tech stack - Walk through the folder structure — explain why controllers are separate from routes - Show the scraper: explain why you chose axios + cheerio over Puppeteer - Demo the auth flow: register → login → JWT stored in localStorage - Demo bookmark toggle: click to add, click to remove — show it persists via backend - Show the protected /bookmarks page — demonstrate redirect when logged out - If deployed: show the live URL working end-to-end - Close with any trade-offs or things you would improve with more time |
| --- | --- |

Final submission checklist - GitHub repo is PUBLIC with full commit history (multiple commits) - README.md is complete with setup instructions and env vars table - .env.example committed (NOT .env) - Loom video is recorded and link is in the README - All 6 required API endpoints are working - Scraper auto-runs on server start and POST /api/scrape works - Frontend: login, register, stories list, bookmark toggle, bookmarks page - Live deployment URL added to README (bonus)

# 48-Hour Time Plan

| Time | Phase | Goal |
| --- | --- | --- |
| Day 1 — Hours 0–2 | Phase 1: Setup | Repo created, structure committed, dependencies installed |
| Day 1 — Hours 2–8 | Phase 2: Backend | All API endpoints working, auth tested with Postman/Insomnia |
| Day 1 — Hours 8–11 | Phase 3: Scraper | Scraper fetches 10 stories, saves to MongoDB, endpoint works |
| Day 1 — Hours 11–12 | Buffer / testing | Test full backend end-to-end, fix any bugs |
| Day 2 — Hours 0–8 | Phase 4: Frontend | React app with auth, stories, bookmarks fully functional |
| Day 2 — Hours 8–10 | Phase 5a: Polish | Code review, README written, .env.example committed |
| Day 2 — Hours 10–11 | Phase 5b: Deploy | Backend on Render, frontend on Vercel (bonus) |
| Day 2 — Hours 11–12 | Phase 5c: Loom | Record 5–10 min walkthrough and add link to README |

# Pro Tips for a Strong Submission

Git commit strategy - Commit after every working feature — at least 10–12 commits total - Use conventional commit messages: feat:, fix:, chore:, docs: - Never force-push to main — keep the full history visible - A good history shows your thought process, not just the final result

Code quality signals that evaluators look for - Controllers are thin — logic is abstracted, not written inline in route handlers - async/await everywhere with proper try/catch — no unhandled promise rejections - Meaningful variable names — no x, temp, data as variable names - Consistent formatting — run Prettier before submitting - No console.log() left in production code — use proper error messages

Common mistakes to avoid - Committing .env file — always add to .gitignore before the first commit - Returning password hash in API responses — always exclude with .select('-password') - Not handling CORS — install cors package and configure for your frontend URL - Forgetting to handle the case where a story URL is null (some HN posts have no URL) - Using synchronous bcrypt — always use bcrypt.hash() / bcrypt.compare() (async versions)

Good luck with your assignment!

Follow the phases in order, commit frequently, and let the Loom video tell your story.